

Enterprise Resource Planning

Dec 2025 Examination

Q1. Ajinomoto Group, a global food and pharmaceutical manufacturer, attempted to automate its Southeast Asian operations using a legacy enterprise system. However, the company faced significant challenges, including process changes, inadequate technical support, and insufficient employee skills. Ajinomoto implemented a customized SAP ERP solution, which improved efficiency and performance. The company now seeks to avoid similar pitfalls in future rollouts by focusing on employee readiness and process alignment. Based on the scenario, how should Ajinomoto Group apply ERP implementation best practices to ensure a smooth transition from a legacy system to SAP, particularly in the context of employee training and process re-engineering in Southeast Asia? (10 Marks)
Ans 1.
Introduction 
Enterprise Resource Planning (ERP) implementation is a complex process that goes far beyond technology—it involves people, processes, and cultural adaptation. Ajinomoto Group’s attempt to automate its Southeast Asian operations using a legacy system highlighted the risks of inadequate employee training, poor process alignment, and lack of technical support. While the transition to a customized SAP ERP solution improved efficiency, the company recognizes that future rollouts must avoid repeating these mistakes. Southeast Asia presents unique challenges such as diverse cultural contexts, varying levels of employee
Fully solved you can download 

ASSIGNMENTS Dec 2025 

· Fully Solved, High Quality

· Lowest Price Guarantee: Just ₹299 per Assignment!
· 100% Original & Manually Solved (No AI/ChatGPT!)
Hurry! Last Date: 29 Nov 2025
· Order Now: nmimsassignment.com/online-buy-2/
Quick Response Guaranteed!
For Unique Assignment please contact on

· WhatsApp: 8791490301
· aapkieducation@gmail.com
· www.aapkieducation.com
.

Q2. A multinational manufacturing company is planning to implement an ERP system across its global operations. The project team proposes a structured methodology with multiple phases, including detailed evaluation, planning, gap analysis, business process re-engineering, configuration, employee training, system testing, and post- implementation support. The company operates in diverse markets with varying regulatory and operational requirements, and faces challenges in aligning processes and ensuring user adoption. Assess the effectiveness of the ERP implementation methodology described, which includes phases such as pre-evaluation screening, package evaluation, project planning, gap analysis, re-engineering, configuration, training, testing, going live, and post-implementation. Critique the strengths and weaknesses of this phased approach and justify any improvements you would recommend for organisations with complex, multi-location operations. (10 Marks)

Ans 2.

Introduction 
Implementing an Enterprise Resource Planning (ERP) system across global operations is one of the most complex initiatives a multinational company can undertake. The methodology chosen to guide the process is critical in determining whether the system creates efficiency or fails due to misalignment and poor adoption. In this case, the project team has outlined a structured methodology with multiple phases, such as pre-evaluation screening, package evaluation, planning, gap analysis, business process re-engineering, configuration, training, testing, going live, and post-implementation support. This approach reflects a systematic effort to 
Q3(A). PackFoods Group, a global leader in food and nutrition products, recently expanded its operations into Southeast Asia. After implementing a legacy enterprise system, the company faced significant issues: employees struggled with new processes, technical support was lacking, and the system failed to meet local business needs. To resolve these, PackFoods partnered with a consulting firm and successfully deployed a customized SAP ERP solution, resulting in improved efficiency and performance. The company now seeks to expand further and wants to avoid repeating past mistakes. Design a comprehensive ERP implementation strategy for a multinational food products company expanding into a new region, ensuring the system addresses both local market requirements and global integration. How would you structure the project to overcome challenges such as employee skill gaps, process changes, and inadequate technical support, as experienced by PackFoods Group in Southeast Asia? (5 Marks)

Ans 3a.
Introduction 
Implementing an ERP system in a multinational food products company requires a strategy that balances global integration with sensitivity to local market conditions. PackFoods Group’s earlier challenges in Southeast Asia—employee skill gaps, process misalignment, and weak technical support—highlight 

Q3(B). Small businesses in emerging markets often face resource constraints, limited technical expertise, and rapidly changing business environments. Traditional ERP implementation methodologies are often too complex and costly for these organizations. A consulting firm is tasked with developing a modular, risk-averse ERP implementation approach that enables quick deployment and supports ongoing business model innovation for small enterprises. Design a modular ERP implementation methodology tailored for small businesses in emerging markets, focusing on minimizing risk, ensuring rapid deployment, and supporting business model innovation. (5 Marks)

Ans 3b.
Introduction 
Small businesses in emerging markets often face resource shortages, limited IT expertise, and rapidly evolving business environments. Traditional ERP implementation methodologies, with their heavy cost and complexity, do not suit such enterprises. Instead, a modular, risk-averse ERP approach is needed—one that is affordable, flexible, and quickly deployable. By focusing on essential functionalities first and gradually expanding as the business grows, small enterprises can 








